Week 1: Create an interactive mockup of the product with Powerpoint for validation purposes, showing to various potential customers (i.e. history educators)

Week 2: Create a bare bones blank slate of the product that the user’s inputted information will visualized on (“the view”)

Week 3: Create a database to store the information that will be used in creating the view

Week 4: Make the user interface for inputting event info

Week 5: Have the event interface talk to the database

Week 6: Make the user interface for inputting trend info

Week 7: Have the trend interface talk to the database

Week 8: Make the database and view communicate

Week 9: Make bubbles appear based on the contents of the database

Week 10: Populate the bubbles with info from the database

Week 11: Make connections appear based on the database

Week 12: Make trends appear based on the database

Week 13 onward: Troubleshooting, testing and final polishes